# Phase 4: Project Planning & Tech Stack Phase (Page 1 of 3) - AI StudyBuddy (LearnMate)

## 1. Introduction to Project Planning

The Project Planning phase defines the operational roadmap, technology stack selection, library dependencies, and developmental milestones required to build AI StudyBuddy (LearnMate) successfully. A well-structured plan minimizes technical debt, establishes clear version control practices, and ensures that development proceeds in logical, testable increments.

## 2. Technology Stack Selection

Every component of the technology stack was selected for its performance, ecosystem maturity, and native compatibility with modern JavaScript/Node.js development standards:

### A. Core Runtime & Framework

- Node.js (Runtime Environment): Provides a fast, asynchronous, event-driven JavaScript runtime capable of handling concurrent network requests efficiently.

- Express.js (Web Framework): A minimal and flexible Node.js framework providing robust routing, middleware support, and HTTP utility methods for building RESTful APIs.

### B. Database & ODM

- MongoDB (NoSQL Database): A schema-less document database optimized for storing unstructured learning materials, user profiles, and nested AI-generated content.

- Mongoose (ODM): An Object Data Modeling library for MongoDB and Node.js that manages data relationships, enforces schema validation, and provides explicit query building.

### C. Artificial Intelligence & External APIs

- Google Gemini API (@google/genai): The official SDK enabling seamless integration with Google's state-of-the-art generative AI models for text summarization, flashcard creation, and study plan formulation.

(Continued on Page 2) # Phase 4: Project Planning & Tech Stack Phase (Page 2 of 3) - AI StudyBuddy (LearnMate)

### D. Authentication, Security & File Management

- JSON Web Tokens (jsonwebtoken): Facilitates stateless, secure user sessions via cryptographically signed access tokens.

- Bcrypt.js (bcryptjs): Implements secure cryptographic hashing algorithms for user password protection.

- Multer (multer): Middleware handling multipart/form-data for secure study document and file uploads.

- Dotenv (dotenv): Loads environment variables securely from local .env files into process.env.

- CORS (cors): Enables Cross-Origin Resource Sharing to allow client applications to communicate with the Express server.

- Nodemon (nodemon): Development utility that automatically restarts the Node.js server upon detecting file modifications.

## 3. Library Dependency Manifest (package.json)

The complete set of dependencies required for the project environment is summarized below:

{

"name": "ai-studybuddy",

"version": "1.0.0",

"description": "AI-powered learning assistant backend",

"main": "index.js",

"scripts": {

"start": "node index.js",

"dev": "nodemon index.js"

},

"dependencies": {

"@google/genai": "^0.1.1",

"bcryptjs": "^2.4.3",

"cors": "^2.8.5",

"dotenv": "^16.4.5",

"express": "^4.19.2",

"jsonwebtoken": "^9.0.2",

"mongoose": "^8.3.1",

"multer": "^1.4.5-lts.1"

},

"devDependencies": {

"nodemon": "^3.1.0"

}

}

(Continued on Page 3) # Phase 4: Project Planning & Tech Stack Phase (Page 3 of 3) - AI StudyBuddy (LearnMate)

## 4. Development Milestones & Execution Roadmap

The development lifecycle is divided into six sequential milestones to ensure systematic implementation and rigorous validation:

| Milestone | Phase Focus | Key Deliverables & Actions | Estimated Timeline |
| --- | --- | --- | --- |
| Milestone 1 | Project Setup | Initialize Node project, install dependencies, configure folder structure and .env file. | Day 1 |
| Milestone 2 | Database & Models | Establish MongoDB connection utility (db.js) and create Mongoose schemas (User.js, Material.js). | Day 2 |
| Milestone 3 | Auth & Middleware | Implement JWT verification middleware, password hashing, and authentication controllers (register, login). | Day 3 |
| Milestone 4 | Uploads & AI Setup | Configure multer upload middleware and integrate Google Gemini API utility (gemini.js). | Day 4 |
| Milestone 5 | AI Features & Admin | Implement controllers for AI summarization, flashcards, quizzes, study plans, and admin endpoints. | Day 5 |
| Milestone 6 | Testing & Polish | Verify all endpoints using Thunder Client / Postman, test error handling, and finalize documentation. | Day 6 |

## 5. Environment Variable Specifications (.env)

To ensure secure configuration across development and production environments, the project requires the following environment variables:

PORT=5000

MONGO_URI=mongodb://localhost:27017/ai-studybuddy

JWT_SECRET=your_secure_jwt_secret_key_here

GEMINI_API_KEY=your_google_gemini_api_key_here

NODE_ENV=development

### Configuration Governance:

- The .env file must be excluded from version control via .gitignore to prevent credential leaks.

- Production deployments will inject these variables directly into the server hosting environment.